## Slide 1: DevAcademy
Campusweek 2

## Slide 2: Anwendung
Webpage Fat Client
Backend
3rd Party Api
Database

## Slide 3: Frontend Functionality
Simple Login to backend
Get news articles from backend by using key-words
Set articles as favourites
[optional] like articles
Get personal favourites from backend
Show results in 2 listviews : search and favourites
[optional] Show 10 most liked articles
Store results in redux store and database
UI shows results from redux store and database

## Slide 4: Backend Functionality
Login interface:
  Recive user id
  Return simple token
  Store user id with token
News article interface:
  Recieve keywords from frontend
  Get articles from https://newsapi.org
  Filter data
  Return 10 articles
Favourites interface:
  Recieve article
  Store article as favourite in database
  Return favourites
  Store Likes
  Return 10-most-liked articles

## Slide 5: Frontend
React
Redux
[React Router]
Material UI
Testing with Postman

## Slide 6: Backend
Node.js
SQLite
KOA
Testing with Postman

## Slide 7: Wochen Ablauf
Backend Team
  Montag:
    Begrüßung
    Was? Wo? Wie?
    Kurze Einführung zu Promises, Einführung Board
    Setup Github
    Team Planning
    Feuer frei!!1
  Di – Do:
    Umsetzung
  Freitag ab Mittag:
    Verbundenes Projekt Vorstellung
Frontend Team
  Montag:
    Team bereitet Projekt vor, Planung Schnittstellen mit Backend
  Di-Do:
    Umsetzung
  Freitag ab Mittag:
    Verbundenes Projekt Vorstellung

## Slide 8: Täglicher Ablauf mit Kanban „Light“
Morgens 30 Minuten Stand-Up Meeting,
  15 Minuten beide Teams
  15 pro Team
Development
Nachmittags 30 Minuten Daily Review pro Team
  15 Minuten beide Teams
  15 pro Team
ToDo | In Progress | Complete | In Testing | Finished
 |  |  |  | Task 1
 |  |  | Task 2 | 
 | Task 3 |  |  | 
Task 4 |  |  |  | 

## Slide 9: Vorbereitung Frontend
HTTP anschauen (DELETE, GET, POST, PUT, Status Codes)
Vorbereitetes Postman anschauen
https://newsapi.org API in Postman anschauen – rumspielen 
Vorbereitetes Projekt anschauen – rumspielen 
Redux anschauen (siehe Campusweek 1)
React Router anschauen
Material UI anschauen

## Slide 10: Vorbereitung Backend
HTTP anschauen (DELETE, GET, POST, PUT, Status Codes)
Vorbereitetes Postman anschauen
https://newsapi.org in Postman anschauen – rumspielen 
Vorbereitetes Projekt anschauen – rumspielen 
SQL anschauen
SQLite anschauen
KOA anschauen

## Slide 11: Ressourcen
Postman http://toolsqa.com/postman-tutorial/ (only Basics!)
HTTP https://www.restapitutorial.com/lessons/httpmethods.html
SQL https://www.tutorialspoint.com/sql/index.htm (Create, Select, Insert, Update, Delete)
SQL Playground https://www.tutorialspoint.com/execute_sql_online.php
Newsapi https://newsapi.org